PHASE 7A APPROVED DEVELOPMENT BRIEF

What we are going to build, who it serves, and how the approved HRMS platform will work

Web image: Wikimedia Commons team meeting photo, used as a collaboration visual.

Executive conclusion Phase 7A is the first full development phase of the HRMS platform. It builds the secure SaaS foundation first, then delivers Core HR, Leave, Attendance, Payroll with India compliance, and Standard Reports. The approved design is built for configuration, audit, tenant safety, and future modules without changing core code.

| Approved Package | Status |
| --- | --- |
| 55 implementation documents | Approved |
| 5 hardening standard/backlog documents | Approved |
| Total Phase 7A development documentation | 60/60 Approved |

1. What Phase 7A Is

Phase 7A is the foundation and first working product phase for the HRMS platform. It is not only a set of HR screens. It is the base that allows the product to become a configurable, multi-tenant, enterprise-grade HRMS.

It creates a secure tenant-aware platform where each customer is isolated.

It gives HR teams configurable rules, workflows, policies, reports, and approvals.

It delivers everyday HR operations: employee records, self-service, leave, attendance, payroll, payslips, and reports.

It creates the architecture needed to add later modules such as documents, onboarding, service desk, recruitment, performance, learning, expenses, and AI without rebuilding the core.

Simple meaning Phase 7A is the platform proof: first build the strong base, then build the core HR workflows on top of that base.

2. Who This Phase Is For

| User group | What they will use |
| --- | --- |
| Employees | View profile, request leave, see attendance, access payslips, use self-service changes. |
| Managers | Approve leave and attendance changes, view team data, track pending work. |
| HR Admins | Manage employees, policies, leave setup, attendance rules, workflows, and reports. |
| Payroll Teams | Run payroll, validate exceptions, approve results, publish payslips, manage India compliance. |
| Tenant Admins | Manage configuration, feature flags, module settings, security, and approvals. |
| Auditors and Security Teams | Review audit trails, time-machine history, access evidence, and export controls. |
| Leadership | Get reliable standard reports and confidence that payroll and compliance are controlled. |

3. What We Are Going To Develop

The approved scope is split into platform foundations and business modules.

| Area | Approved delivery |
| --- | --- |
| Tenant Catalog + RLS | Customer isolation, tenant context, and row-level security. |
| Identity + RBAC/ABAC | Login, roles, permissions, policy-based access, sessions, and emergency access controls. |
| Effective Dating | History-aware records so the system knows what was true on any date. |
| Audit / Time Machine | Every important action is traceable, searchable, and reconstructable. |
| Event Bus + Outbox | Reliable module-to-module communication without tight coupling. |
| Rule Engine | No hardcoded HR or payroll policies; rules are configurable, versioned, and testable. |
| Workflow Studio | Approvals, delegation, SLA, escalation, versioned workflow definitions. |
| Configuration-as-Data | Feature flags, forms, policies, rules, reports, navigation, and settings as governed data. |
| Core HR + ESS | Employee master, assignments, org data, and self-service requests. |
| Leave | Leave types, accruals, balances, approvals, calendars, and payroll impact. |
| Attendance + First Connector | Punch capture, regularization, one connector framework, payroll attendance feed. |
| Payroll + India Compliance | Salary structures, payroll runs, payslips, PF/ESI/PT/LWF/TDS/Form 16 foundation. |
| Standard Reports | Operational and statutory reports with security, filters, exports, and audit. |

4. What Is Not Being Built In Phase 7A

Recruitment, performance, LMS, engagement, expenses, assets, service desk, and advanced onboarding are later phases.

Multi-country payroll packs are later; Phase 7A is India-first payroll and compliance foundation.

Advanced BI, marketplace, and full AI assistant capabilities are not part of the Phase 7A development scope.

Customer-specific changes must not be hardcoded into core logic.

5. How The Product Will Work For Users

| Workflow | Simple operating flow |
| --- | --- |
| Employee self-service | Employee requests a profile change or leave -> workflow routes approval -> result updates record and audit. |
| Leave | Employee applies -> rules check balance/calendar -> manager approves -> balance ledger updates -> payroll/report events fire. |
| Attendance | Punches arrive from web/manual/connector -> daily summary calculated -> corrections approved -> payroll receives payable-day data. |
| Payroll | Payroll team runs dry run -> resolves exceptions -> approval locks results -> payslips published -> reports generated. |
| Configuration | Admin drafts a policy/workflow/rule -> system validates impact -> approval -> publish -> rollback available. |
| Audit and reports | Authorized users search history, view as-of data, export evidence, and track who changed what. |

Operating principle Every important change is approved where required, audited, evented, tenant-safe, and explainable.

6. Architecture In Simple Language

Web image: Wikimedia Commons server infrastructure photo, used as a platform architecture visual.

Multi-tenant SaaS: many customers can use the platform, but their data stays isolated.

Security first: every API checks tenant, user identity, role, permissions, and policy.

Rules-as-data: HR and payroll policies live in configurable rule sets, not in code.

Workflow-as-data: approval flows are versioned definitions, not hardcoded paths.

Event-driven backbone: modules communicate through reliable events such as LeaveApproved or PayrollRunPublished.

Effective dating and time machine: changes are historical, explainable, and usable for payroll and reporting.

Open for extension: new modules connect through manifests, APIs, events, providers, and configuration.

7. Development Order

The approved order is dependency-led. Business modules come only after the platform foundations they need.

| Sprint | Theme | Expected result |
| --- | --- | --- |
| S1 | Tenant + Identity | Every request is tenant-safe and permission-aware. |
| S2 | Effective Dating + Audit + Events | History, audit, and events work across the platform. |
| S3 | Rule + Workflow + Configuration | Rules, approvals, and configuration are data-driven. |
| S4 | Core HR + ESS | Employee master and self-service are usable. |
| S5 | Leave | Leave policies, applications, approvals, and balances work. |
| S6 | Attendance + Connector | Attendance capture and first connector feed payroll. |
| S7 | Payroll Engine | Payroll run, components, calculations, and payslips work. |
| S8 | India Compliance | PF, ESI, PT, LWF, TDS, Form 16 foundation, FBP, revisions. |
| S9 | Workflow Hardening | Delegation, SLA, escalation, and migration are hardened. |
| S10 | Reports + Hardening | Reports, exports, performance, security, and release readiness. |

8. Security, Audit, and Quality Controls

Every table is tenant-scoped and every query must be tenant-filtered.

Every module supports RBAC, ABAC, audit logging, and OpenAPI documentation.

Critical operations need idempotency so retries do not duplicate payroll, leave, attendance, or workflow actions.

PII and payroll-sensitive data require classification, masking, encryption, retention, and export controls.

Tests include tenant-abuse cases, cross-tenant export attempts, role changes, impersonation audit, and security checks.

Target coverage is at least 85%, with higher focus on payroll calculations, rules, ledger, and security paths.

9. What Has Been Approved

| Document set | Count | Status |
| --- | --- | --- |
| Business Requirements | 11 | Approved |
| Technical Designs | 11 | Approved |
| Database Designs | 11 | Approved |
| UI Designs | 11 | Approved |
| Test Plans | 11 | Approved |
| Phase 7A Hardening Standards / Backlog | 5 | Approved |
| Total Phase 7A development documentation | 60 | Approved |

10. How To Operate Phase 7A After Build

Admins configure tenants, roles, features, rules, workflows, calendars, payroll policies, and reports.

Employees and managers use the portal for self-service, leave, attendance, approvals, and payslips.

Payroll teams run dry runs first, resolve exceptions, seek approval, lock payroll, and publish payslips.

Support and auditors use audit search, time-machine views, event trace, report history, and export evidence.

Every change should be made through configuration, workflow, rule versions, or provider adapters, not direct code changes.

11. Implementation Guardrails

| Guardrail | Meaning |
| --- | --- |
| No code before approved docs | This gate is now complete for Phase 7A documentation. |
| No hardcoded business rules | Leave, attendance, payroll, workflow routing, and eligibility use Rule Engine/configuration. |
| No customer-specific core changes | Customer behavior must be delivered through configuration, extensions, feature flags, providers, and plugins. |
| OpenAPI mandatory | Every API must be versioned and documented before implementation is complete. |
| Event-driven where possible | Approved events connect modules without direct database coupling. |
| Tenant isolation always | Every module must enforce tenant context and prevent cross-tenant access. |

12. Source and Image Credits

Approved internal documents: Phase 7A business requirements, technical designs, database designs, UI designs, test plans, and hardening standards under the project docs folder.

Roadmap source: ROADMAP-001 phased delivery, approved roadmap.

Web image: WLM international team meeting Vienna 2023-05-27 12, Wikimedia Commons, used as a collaboration visual.

Web image: Wikimedia Servers-0051 19, Wikimedia Commons, used as an infrastructure visual.

Web reference themes used in approved docs: Microsoft SQL Server temporal/RLS documentation, OpenAPI Specification, CloudEvents, RabbitMQ reliability, OpenFeature, OWASP API Security, WCAG 2.2, EPFO, ESIC, Income Tax India, and market references including Zoho People, Keka, greytHR, BambooHR, and Darwinbox.