## Slide 1
PHASE 7A
Approved Development Plan
What we approved, what will be built, who it serves, and how the HRMS foundation will work.
60/60
Phase 7A documents approved
11
business and foundation modules

## Slide 2
The Approved Conclusion
Phase 7A is the first complete working foundation of the HRMS platform.
55
implementation documents approved
5
hardening and backlog documents approved
Ready
to start development in the approved order
Plain meaning
We are not building only a few HR screens. We are building the secure platform base plus the first HR operations: Core HR, Leave, Attendance, Payroll, and Reports. The design is configuration-led, tenant-safe, audited, and ready for future modules without changing the core.
HRMS Platform | Phase 7A Approved Development
02

## Slide 3
Who Phase 7A Is For
The same foundation supports daily users, administrators, payroll teams, and auditors.
Employees
Use self-service for profile updates, leave, attendance, payslips, and requests.
Managers
Approve leave and attendance changes, view team information, and track pending work.
HR Admins
Manage employees, policies, workflows, calendars, reports, and HR operations.
Payroll Teams
Run payroll, review exceptions, approve results, publish payslips, and handle compliance.
Tenant Admins
Control tenant configuration, security, feature flags, branding, and approvals.
Auditors and Security
Review audit history, time-machine evidence, access controls, and exports.
HRMS Platform | Phase 7A Approved Development
03

## Slide 4
What We Are Going To Develop
The approved scope is split into platform foundations and business modules.
Secure SaaS foundation
Tenant catalog, tenant context, row-level security, identity, RBAC, ABAC, sessions, feature flags, and audit.
Configurable HR operations
Effective dating, rule engine, workflow engine, forms/configuration-as-data, Core HR, employee self-service, and approvals.
Time, leave, and payroll
Leave policies, attendance capture, first connector framework, payroll calculation, payslips, and India compliance foundation.
Reports and release controls
Standard reports, secure exports, operational dashboards, test coverage, OpenAPI, performance, and release readiness.
Important rule: Phase 7A is delivered in order. Later modules do not start before their required foundation is completed.
HRMS Platform | Phase 7A Approved Development
04

## Slide 5
How Users Will Operate It
The product flow is designed to be understandable for business users and enforceable for technical teams.
1
Configure
Admin sets policy, workflow, roles, calendar, and rules.
2
Request
Employee or HR submits leave, correction, profile, or payroll action.
3
Approve
Workflow routes the task to the right manager or HR role.
4
Calculate
Rules calculate balances, attendance summaries, payroll, and exceptions.
5
Publish
Approved results become visible as payslips, reports, or status updates.
6
Audit
Every important action remains traceable, tenant-filtered, and reportable.
Operating principle: users see simple workflows; the platform handles security, approvals, calculations, events, history, and audit behind the scenes.
HRMS Platform | Phase 7A Approved Development
05

## Slide 6
Architecture In Simple Language
A secure shared platform, where every customer is isolated and every module plugs into common services.
APPROVED ARCHITECTURE CHOICES
- Multi-tenant SaaS: many customers, safely separated.
- Security first: every API checks tenant, user, role, permission, and policy.
- Rules-as-data: HR and payroll policies live in configuration, not hardcoded code.
- Event-driven backbone: modules communicate through approved events.
- Extension-ready: future modules connect through APIs, providers, manifests, and configuration.
Simple example: LeaveApproved creates an event. Payroll, notifications, and reports can react without directly changing the Leave module.
HRMS Platform | Phase 7A Approved Development
06

## Slide 7
Foundations First
These foundations are hard to add later, so Phase 7A builds them before heavy business expansion.
Tenant Catalog + RLS
Customer isolation and tenant-filtered access.
Effective Dating
History-aware records for payroll, audit, and reporting.
Rule Engine
Leave, attendance, payroll, workflow, and compliance rules.
Workflow Engine
Approvals, escalation, SLA, delegation, and versioning.
Event Bus + Outbox
Reliable module-to-module communication.
Audit / Time Machine
Traceability, evidence, and change history.
Business modules sit on top of these services, so later modules can be added without rewriting the core platform.
HRMS Platform | Phase 7A Approved Development
07

## Slide 8
Business Modules In Phase 7A
These are the first usable HR operations delivered on the approved foundation.
Core HR + ESS
Employee master, assignments, organization data, profile requests, and employee self-service.
Leave
Leave types, accruals, balances, calendars, approvals, payroll impact, and audit.
Attendance
Punch capture, regularization, daily summaries, first connector framework, and payroll feed.
Payroll + India Compliance
Salary structures, payroll runs, exceptions, payslips, PF, ESI, PT, TDS, Form 16, FBP, and revisions.
Standard Reports
Operational and statutory reports with security filters, exports, drill-down, and audit evidence.
Later modules such as recruitment, LMS, performance, service desk, expenses, and assets remain future phases.
HRMS Platform | Phase 7A Approved Development
08

## Slide 9
Approved Development Order
The order is dependency-led, so business features wait for the platform services they need.
S1
Tenant + Identity
Every request is tenant-safe and permission-aware.
S2
Effective Dating + Audit + Events
History, evidence, and module events are working.
S3
Rule + Workflow + Configuration
Policies, approvals, and forms are data-driven.
S4
Core HR + ESS
Employee master and self-service become usable.
S5
Leave
Leave policies, balances, applications, and approvals work.
S6
Attendance + Connector
Attendance capture and payroll feed work.
S7
Payroll Engine
Payroll run, calculations, exceptions, and payslips work.
S8
India Compliance
PF, ESI, PT, TDS, Form 16, FBP, and revisions are covered.
S9
Workflow Hardening
Delegation, SLA, escalation, and migration are hardened.
S10
Reports + Release
Reports, exports, performance, security, and release readiness.
HRMS Platform | Phase 7A Approved Development
09

## Slide 10
Security, Audit, And Quality Controls
These controls apply across the whole Phase 7A build, not only one module.
Tenant isolation
Every table and query must respect tenant context and prevent cross-tenant access.
RBAC + ABAC
Role permissions and policy conditions control access to every action and API.
Audit / Time Machine
Important changes are recorded with who, when, what changed, and approval evidence.
OpenAPI
Every API is versioned, documented, and testable before implementation is complete.
Testing
Unit, integration, E2E, security, performance, and tenant-isolation tests are required.
Data protection
Sensitive payroll and personal data require masking, encryption, retention, and export controls.
Target coverage is at least 85%, with extra focus on payroll calculations, rules, ledger, audit, and security paths.
HRMS Platform | Phase 7A Approved Development
10

## Slide 11
What Is Not Being Built Now
The architecture is prepared for future modules, but Phase 7A stays focused.
Later phases
- Recruitment and onboarding expansion.
- Performance, LMS, engagement, expenses, assets, and service desk.
- Advanced BI, marketplace, and advanced AI assistant scope.
- Multi-country payroll packs beyond the India-first foundation.
Future-ready approach
- New modules connect through extensions and configuration.
- Customer-specific behavior does not modify core logic.
- Providers and connectors remain replaceable.
- Approved events and APIs reduce direct coupling.
HRMS Platform | Phase 7A Approved Development
11

## Slide 12
Ready To Start Phase 7A Development
The documentation gate is complete and the approved build can begin from Sprint S1.
5
document types per module: BRD, Technical, DB, UI, Test
11
approved development module sets
S1
first development focus: Tenant + Identity
Business conclusion
Phase 7A delivers a configurable, tenant-safe, auditable HRMS foundation plus the first real HR operations. It is suitable for enterprise delivery because rules, workflows, forms, reports, integrations, and future modules are designed to be added without rewriting the core.
Sources used across approved research and summary: approved internal Phase 7A docs, Wikimedia Commons visuals, OpenAPI, OWASP, WCAG, Microsoft SQL Server RLS, OpenFeature, RabbitMQ, and HR solution market references such as Zoho People, Keka, greytHR, BambooHR, and Darwinbox.
HRMS Platform | Phase 7A Approved Development
12